AI Cold Email Agent — Full-Stack Production Roadmap (13 Days)

Backend: LangChain + LangGraph + FastAPI + Postgres | Frontend: React (Vite) | Deployment: Docker

Hours: 4-6/din (2 ghante learning, 3-4 ghante build). Total ~13 din mein backend + React dashboard + Docker deployment.

Dashboard mein ye dikhega: leads list, campaign status, sent emails ka log, daily stats (kitne sent/bounced/pending), aur unsubscribe list.

📁 Complete Project File Structure

cold-email-agent/

│

├── backend/

│   ├── app/

│   │   ├── main.py                     # FastAPI app entrypoint, router registration

│   │   ├── config.py                   # Pydantic-settings: env vars, API keys

│   │   ├── database.py                 # Async SQLAlchemy engine + session

│   │   │

│   │   ├── models/                     # SQLAlchemy ORM models (DB tables)

│   │   │   ├── lead.py

│   │   │   ├── email_log.py

│   │   │   ├── campaign.py

│   │   │   └── unsubscribe.py

│   │   │

│   │   ├── schemas/                    # Pydantic request/response schemas

│   │   │   ├── lead_schema.py

│   │   │   ├── email_schema.py

│   │   │   └── stats_schema.py

│   │   │

│   │   ├── services/                   # External integrations / business logic

│   │   │   ├── apollo_service.py       # Apollo.io API calls

│   │   │   ├── llm_service.py          # LangChain prompt + LLM calls

│   │   │   └── email_service.py        # SendGrid/SES sending logic

│   │   │

│   │   ├── graph/                      # LangGraph agent

│   │   │   ├── state.py                # GraphState (TypedDict/Pydantic)

│   │   │   ├── nodes.py                # fetch/dedup/enrich/generate/send nodes

│   │   │   └── graph_builder.py        # StateGraph wiring, conditional edges

│   │   │

│   │   ├── scheduler/

│   │   │   └── scheduler.py            # APScheduler daily trigger job

│   │   │

│   │   ├── api/                        # FastAPI routers (frontend calls these)

│   │   │   ├── routes_leads.py

│   │   │   ├── routes_campaigns.py

│   │   │   ├── routes_logs.py

│   │   │   ├── routes_stats.py

│   │   │   └── routes_unsubscribe.py

│   │   │

│   │   └── utils/

│   │       ├── logger.py               # structured logging config

│   │       └── retry.py                # backoff/retry helper

│   │

│   ├── alembic/                        # DB migrations

│   ├── tests/

│   │   ├── test_apollo_service.py

│   │   ├── test_graph_nodes.py

│   │   └── test_email_service.py

│   ├── Dockerfile

│   ├── requirements.txt

│   └── .env

│

├── frontend/

│   ├── src/

│   │   ├── main.jsx                    # React entrypoint

│   │   ├── App.jsx                     # Routes setup

│   │   ├── pages/

│   │   │   ├── Dashboard.jsx           # Overview stats

│   │   │   ├── Leads.jsx               # Leads table + filters

│   │   │   ├── Campaigns.jsx           # Campaign status/control

│   │   │   ├── EmailLogs.jsx           # Sent/failed emails log

│   │   │   └── Settings.jsx            # Daily limit, sending time config

│   │   ├── components/

│   │   │   ├── Navbar.jsx

│   │   │   ├── Sidebar.jsx

│   │   │   ├── StatsCard.jsx

│   │   │   ├── LeadsTable.jsx

│   │   │   └── LogsTable.jsx

│   │   ├── services/

│   │   │   └── api.js                  # axios/fetch calls to backend

│   │   └── styles/

│   │       └── index.css               # Tailwind base

│   ├── Dockerfile

│   ├── package.json

│   ├── vite.config.js

│   └── tailwind.config.js

│

├── docker-compose.yml                  # backend + frontend + postgres services

└── README.md

Rule of thumb: Backend pehle solid banao (Day 1-9), phir React sirf us par ek "window" hai (Day 10-11) — kyunki frontend ko data dikhane ke liye pehle API endpoints ka hona zaroori hai.

Day 1 — Foundations: Async Python + Full Project Skeleton

Hours: 4-5

Prerequisites: Python OOP, REST API basics Learn: asyncio, httpx, Pydantic v2, clean project layout Sources: Python asyncio docs, Real Python "Async IO" guide, Pydantic v2 docs, ArjanCodes YouTube

Aaj kin files par kaam:

- Pura upar wala folder structure (backend + frontend dono) create karo — abhi khali files/folders bana lo

- backend/app/config.py — Pydantic settings class

- backend/.env — placeholders

- frontend/ — npm create vite@latest frontend -- --template react se scaffold karo, Tailwind install karo

Deliverable: Pura skeleton structure ready, dono taraf se "hello world" run ho raha ho.

Day 2 — LangChain Fundamentals

Hours: 4-5

Prerequisites: Day 1 Learn: ChatModel, PromptTemplate, LCEL, structured output parsing Sources: LangChain docs (python.langchain.com), LangChain YouTube "LCEL crash course"

Aaj kin files par kaam:

- backend/app/services/llm_service.py — LLM chain banao (prompt → structured EmailOutput)

- backend/app/schemas/email_schema.py — EmailOutput(subject, body) schema

Deliverable: Dummy lead data se personalized email generate ho raha ho (isolated test).

Day 3 — LangGraph Fundamentals + Architecture Design

Hours: 5-6

Prerequisites: Day 2 Learn: StateGraph, nodes/edges, conditional routing, checkpointing Sources: LangGraph docs (langchain-ai.github.io/langgraph), LangChain YouTube "LangGraph tutorial"

Aaj kin files par kaam:

- backend/app/graph/state.py — GraphState schema define karo

- backend/app/graph/graph_builder.py — dummy 3-node graph (skeleton, no real logic)

- backend/app/graph/nodes.py — placeholder node functions

Deliverable: Architecture diagram + working dummy LangGraph.

Day 4 — Apollo.io API Integration

Hours: 4-5

Prerequisites: Day 1 async HTTP, Apollo.io account Learn: Apollo People Search API, auth, pagination, rate limits Sources: docs.apollo.io/reference, Postman for manual testing

Aaj kin files par kaam:

- backend/app/services/apollo_service.py — async wrapper (fetch leads, retry/backoff)

- backend/app/schemas/lead_schema.py — Lead Pydantic model

- backend/app/utils/retry.py — backoff helper

Deliverable: Apollo se real leads fetch ho rahe hain aur validate ho rahe hain.

Day 5 — Database Design (Postgres) + Dedup

Hours: 4-5

Prerequisites: SQL basics, Docker basics Learn: SQLAlchemy 2.0 async, Alembic migrations Sources: SQLAlchemy async docs, Alembic docs

Aaj kin files par kaam:

- backend/app/database.py — async engine/session

- backend/app/models/lead.py, email_log.py, campaign.py, unsubscribe.py

- backend/alembic/ — migrations init + first migration

Deliverable: Postgres (Docker container) mein tables ready, dedup constraint working.

Day 6 — Email Sending Infra + Compliance

Hours: 4-5

Prerequisites: SMTP basics, domain access Learn: SendGrid/SES API, SPF/DKIM/DMARC, CAN-SPAM/GDPR basics Sources: SendGrid docs, FTC CAN-SPAM summary, Mailgun "SPF DKIM DMARC" blog

Aaj kin files par kaam:

- backend/app/services/email_service.py — send email via API (SendGrid/SES)

- backend/app/api/routes_unsubscribe.py — unsubscribe endpoint

- Email HTML template (personalization vars + unsubscribe footer)

Deliverable: Test email deliver ho raha hai, unsubscribe link kaam kar raha hai.

Day 7 — Full LangGraph Agent Integration

Hours: 6

Prerequisites: Day 2-6 sab pieces ready Learn: Conditional edges, error-handling nodes, idempotent design Sources: LangGraph docs — "Conditional Edges", "Persistence"

Aaj kin files par kaam:

- backend/app/graph/nodes.py — real logic: fetch → dedup → enrich → generate → quality_check → send → log

- backend/app/graph/graph_builder.py — full wiring with conditional routing + error nodes

Deliverable: End-to-end agent chhoti test batch (5-10 leads) pe kaam kar raha hai.

Day 8 — Scheduling (Daily Fixed-Time Trigger)

Hours: 4-5

Prerequisites: Day 7 working agent Learn: APScheduler, timezone handling, job locking Sources: apscheduler.readthedocs.io

Aaj kin files par kaam:

- backend/app/scheduler/scheduler.py — daily job trigger + daily send-limit cap logic

Deliverable: Agent automatically fixed time pe daily chal raha hai.

Day 9 — Backend API Layer (For Frontend to Consume)

Hours: 4-5

Prerequisites: Day 5-8 (DB + agent working) Learn: FastAPI routing, dependency injection, CORS setup Sources: FastAPI official docs (fastapi.tiangolo.com) — "Bigger Applications" section

Aaj kin files par kaam:

- backend/app/main.py — FastAPI app, CORS middleware, router registration

- backend/app/api/routes_leads.py — GET leads (list/filter)

- backend/app/api/routes_campaigns.py — campaign status, start/pause

- backend/app/api/routes_logs.py — sent/failed email logs

- backend/app/api/routes_stats.py — daily stats for dashboard cards

- backend/app/schemas/stats_schema.py

Deliverable: Swagger docs (/docs) par sab endpoints test-able hain — ab frontend inko consume karega.

Day 10 — React Frontend: Setup + Dashboard

Hours: 5

Prerequisites: Basic React (components, hooks, useEffect/useState), Day 9 APIs ready Learn: React Router, Axios/fetch, Tailwind layout, basic charting (recharts) Sources: react.dev official docs, Tailwind CSS docs, React Router docs

Aaj kin files par kaam:

- frontend/src/services/api.js — axios instance + API calls

- frontend/src/App.jsx — routes setup

- frontend/src/components/Navbar.jsx, Sidebar.jsx

- frontend/src/pages/Dashboard.jsx + frontend/src/components/StatsCard.jsx — daily sent/pending/bounced stats

Deliverable: Dashboard page live data dikha raha hai backend se.

Day 11 — React Frontend: Leads, Campaigns, Logs, Settings

Hours: 5

Prerequisites: Day 10 Learn: Table pagination/filtering patterns, forms in React (controlled inputs) Sources: react.dev, TanStack Table docs (agar advanced tables chahiye)

Aaj kin files par kaam:

- frontend/src/pages/Leads.jsx + components/LeadsTable.jsx

- frontend/src/pages/Campaigns.jsx — start/pause campaign controls

- frontend/src/pages/EmailLogs.jsx + components/LogsTable.jsx

- frontend/src/pages/Settings.jsx — daily limit, sending time config (calls backend settings endpoint)

Deliverable: Pura dashboard functional — leads dekh sakte ho, logs dekh sakte ho, campaign control kar sakte ho.

Day 12 — Dockerization (Backend + Frontend + DB)

Hours: 5

Prerequisites: Docker + Docker Compose basics Learn: Multi-stage Dockerfile, nginx for serving React build, service networking Sources: Docker docs "Multi-stage builds", Docker Compose docs

Aaj kin files par kaam:

- backend/Dockerfile — multi-stage Python build

- frontend/Dockerfile — build React, serve via nginx

- docker-compose.yml — backend + frontend + postgres services, networks, env, restart policies

Deliverable: docker-compose up se pura system (frontend + backend + DB) ek command mein chal raha hai.

Day 13 — Testing, Monitoring & Production Deployment

Hours: 5-6

Prerequisites: Day 1-12 complete Learn: pytest-asyncio, Sentry error tracking, bounce webhook handling Sources: pytest-asyncio docs, Sentry Python docs, email provider's webhook docs

Aaj kin files par kaam:

- backend/tests/test_apollo_service.py, test_graph_nodes.py, test_email_service.py

- backend/app/utils/logger.py — Sentry/structured logging integration

- Bounce webhook route (add to routes_unsubscribe.py)

- Final: VPS/cloud pe deploy, domain point karo, live test chhoti list pe

Deliverable: Production-live, monitored, tested full-stack Cold Email Agent — daily automatically chal raha hai, dashboard se manage ho raha hai.

Important Reminders

- Compliance mandatory — unsubscribe link + honest sender info (Day 6) skip mat karna.

- Deliverability > Volume — naya domain ho to warm-up karo (20-30/day se start).

- Frontend Day 9 ke baad hi shuru karna — bina working API ke React banana ulta kaam hai.

- Har din ka Deliverable checkpoint hai — usay confirm kiye bina agla din shuru mat karna.

- Real leads pe jane se pehle hamesha apne test emails pe pura flow verify karo.

Total estimated time: ~62-70 hours over 13 days (~5 hrs/day average).