Yar, zabardast faisla! 30 din ka target bilkul sweet spot hai. Isme tum bina thake, har cheez ke concepts ko deeply samajh kar, aik professional level ka autonomous agent khara kar loge.

Kyunki tum uv package manager, FastAPI, aur SQLAlchemy se pehle se waqif ho, hum shuruat ke dino me bohot tezi se agay barhein ge aur asli waqt un components ko dein ge jo tumhare liye naye hain (jaise Celery, IMAP threading, aur multi-mailbox architecture).

📈 Overview: 30-Day Project Milestones

- Week 1 (Days 1–7): Infrastructure Setup, Docker, and Relational Database Schema.

- Week 2 (Days 8–14): Apollo.io API Integration & The Automated Lead Engine.

- Week 3 (Days 15–21): LLM Outreach Brain & Smart Multi-Mailbox Rotation.

- Week 4 (Days 22–27): Inbox Watcher (IMAP Threading) & AI Reply Classifier.

- Week 5 (Days 28–30): Notifications, Hardening, and Production Deployment.

📅 Week 1: Core Infrastructure & Relational DB (Days 1–7)

Day 1: Project Initialization & Modern Workspace Setup

- Kya kaam karna hai:

  - uv ke zariye project directory initialize karni hai aur aik clean, scannable backend workspace banana hai.

  - Docker and Docker-Compose setup karna hai jo tumhare local computer par isolated PostgreSQL (v16+) aur Redis khara karega.

- Kaise kaam karna hai:

  - Aik root folder banao ai-outreach-agent.

  - uv init chalao virtual environment banane ke liye.

  - docker-compose.yml file likho jisme Postgres aur Redis ke services hoon. Local ports map karo (Postgres: 5432, Redis: 6379).

- Kya knowledge chahiye aur kahan se milega:

  - Docker-compose multi-container setup: Docker ki official documentation (Get Started guide) ya freeCodeCamp ka Docker tutorial dekh lo bas ports aur environment variables (POSTGRES_USER, POSTGRES_PASSWORD) samajhne ke liye.

Day 2: FastAPI Architecture & Health Check Config

- Kya kaam karna hai:

  - FastAPI application ka structural boilerplate (skeleton) banana hai jo production standard par ho.

  - Database connection layer (SessionLocal) configure karni hai using SQLAlchemy.

- Kaise kaam karna hai:

  - Folder structure set up karo: app/core, app/models, app/schemas, app/api, app/services.

  - app/core/database.py banao jisme async engine layer setup ho (asyncpg or standard psycopg2 driver).

  - Aik simple /api/v1/health endpoint banao jo return kare ke API aur database dono live hain.

- Kya knowledge chahiye aur kahan se milega:

  - FastAPI Advanced Structure: FastAPI documentation ka "Bigger Applications" section dekho jahan routers aur config files alag kiye jaate hain.

Day 3: Relational DB Schema Design (The Blueprint)

- Kya kaam karna hai:

  - System ke core data models design karne hain jo multi-mailbox, lead statuses, aur interaction history ko smoothly hold karein (3NF form ko zehan me rakhte huwe).

- Kaise kaam karna hai:

  - Paper ya Draw.io par tables ka relation banao.

  - Leads Table: id, email (Unique), first_name, company, status (scraped, emailed, replied, unsubscribed).

  - Mailboxes Table: id, email, smtp_server, imap_server, daily_limit, sent_today_count.

  - Campaigns/Sequences Table: id, name, steps (JSON structure or relational sequence table).

- Kya knowledge chahiye aur kahan se milega:

  - Wahi database knowledge jo tumne pehle normalization seekhne me use kiya tha—bas ensure karo ki data redundancy zero ho aur fields scalable hon.

Day 4: SQLAlchemy Models Implementation

- Kya kaam karna hai:

  - Day 3 wale schema ko actual Python classes (SQLAlchemy declarative models) me tabdeel karna hai.

- Kaise kaam karna hai:

  - app/models/ ke andar lead.py, mailbox.py, aur email_log.py files banao.

  - Foreign keys lagao (e.g., email_log table me lead_id mapping to leads.id).

  - Pydantic schemas (app/schemas/) taiyar karo request validation aur response serialization ke liye.

- Kya knowledge chahiye aur kahan se milega:

  - SQLAlchemy Declarative Mapping: SQLAlchemy official docs (v2.0 style syntax preferred).

Day 5: Alembic Database Migrations Integration

- Kya kaam karna hai:

  - Database schema tracking ke liye Alembic integrate karna hai taake real production me tables alter karte waqt data loss na ho.

- Kaise kaam karna hai:

  - uv add alembic chalao, phir alembic init alembic karo.

  - alembic/env.py file me target_metadata ko tumhare models ke sath link karo.

  - Pehli migration create karo: alembic revision --autogenerate -m "initial_schema". Use apply karo alembic upgrade head.

- Kya knowledge chahiye aur kahan se milega:

  - Alembic Autogenerate Tutorial: Alembic documentation ka quickstart guide best resource hai.

Day 6: Repository Pattern & CRUD Operations

- Kya kaam karna hai:

  - Leads aur Mailboxes ke data ko insert/update karne ke liye clean abstractions (repositories) likhna.

- Kaise kaam karna hai:

  - app/api/crud/ ya base services class banao.

  - Methods likho: create_lead_if_not_exists(), get_next_available_mailbox(), update_lead_status().

- Kya knowledge chahiye aur kahan se milega:

  - FastAPI/SQLAlchemy standard pattern matching tutorials (ArjanCodes on YouTube provides great architecture patterns).

Day 7: Week 1 Integration Test

- Kya kaam karna hai:

  - Poore database flow, data validation, aur endpoints ka manual ya integration testing karna.

- Kaise kaam karna hai:

  - FastAPI Swagger UI (/docs) kholo.

  - Dummy lead data insert karo, duplicate email bhej kar check karo ke database block kar raha hai ya nahi, aur relationships verify karo.

🔍 Week 2: Lead Engine & Apollo.io API (Days 8–14)

Day 8: Introduction to Apollo.io API & Authentication

- Kya kaam karna hai:

  - Apollo.io ke developer console par ja kar free api-key leni hai aur unke requests format ko samajhna hai.

- Kaise kaam karna hai:

  - Apollo API documentation kholo. Unka authentication header check karo (X-Api-Key).

  - Postman ya Python standard script se unka /v1/people/search endpoint hit kar ke raw JSON output check karo.

- Kya knowledge chahiye aur kahan se milega:

  - Apollo Developer Docs: developer.apollo.io.

Day 9: Async HTTP Client Setup using HTTPX

- Kya kaam karna hai:

  - FastAPI ke asynchronous nature ke mutabiq async HTTP calls setup karna Apollo server ke liye.

- Kaise kaam karna hai:

  - app/services/apollo_client.py file banao.

  - httpx.AsyncClient() ka singleton instance create karo ya context manager use karo.

  - Apollo request method likho jo filters (e.g., Title: "CEO", Location: "United States") as arguments le.

- Kya knowledge chahiye aur kahan se milega:

  - HTTPX Async Guide: HTTPX documentation (www.python-httpx.org/async/).

Day 10: Lead Search Parsing & Data Extraction Logic

- Kya kaam karna hai:

  - Apollo se aane wale gande/bade JSON payload me se sirf kaam ka data extract karna.

- Kaise kaam karna hai:

  - JSON parser likho jo lead ka first_name, last_name, email (agar available ho), company_name, linkedin_url, aur job_title nikal kar Pydantic model me bind kare.

- Kya knowledge chahiye aur kahan se milega:

  - Python dictionary/list comprehensions aur Pydantic parsing methods (model_validate).

Day 11: Data Cleaning, Validation & Verification Logic

- Kya kaam karna hai:

  - Business Edge Case: Bounces se bachne ke liye data filtering step likhna.

- Kaise kaam karna hai:

  - Ese leads filter out karo jinke paas business email na ho (e.g., filter out @gmail.com or @yahoo.com—humein sirf company corporate emails chahiye).

  - Email string format check lagao regex ke zariye.

- Kya knowledge chahiye aur kahan se milega:

  - Standard corporate email filtration concepts (Regular expressions tutorials).

Day 12: Lead Ingestion Database Service

- Kya kaam karna hai:

  - Parsed data ko database me save karna bulk operations ke zariye taake server slow na ho.

- Kaise kaam karna hai:

  - SQLAlchemy insert().on_conflict_do_nothing() (Postgres specific bulk insert syntax) use karo.

  - Ensure karo ke database me save karte waqt status default scraped set ho jaye.

Day 13: Apollo Rate Limit & Pagination Management

- Kya kaam karna hai:

  - Apollo ki free tier ki limits se bachne ke liye safe scrolling aur standard delays add karna.

- Kaise kaam karna hai:

  - Apollo response headers me se X-RateLimit-Remaining read karo.

  - Pagination handler likho jo page 1, page 2, page 3 automate kare jab tak data complete na ho jaye, aur har request ke darmiyan asyncio.sleep() laga sake.

- Kya knowledge chahiye aur kahan se milega:

  - API Rate Limiting concepts aur HTTP status code 429 (Too Many Requests) handling.

Day 14: Lead Engine Standalone Pipeline Test

- Kya kaam karna hai:

  - Lead engine ka manual end-to-end check run karna.

- Kaise kaam karna hai:

  - Aik manual trigger script banao jo command line se target keyword (e.g., "AI Founders") le, Apollo se 50 records nikal kar pure cleaning filter ke sath tumhare Postgres Database me dump kar de.

✉️ Week 3: Outreach Brain & Mailbox Rotation (Days 15–21)

Day 15: LLM Client Setup & Context Injection

- Kya kaam karna hai:

  - OpenAI/Anthropic API call configuration aur cold outreach context pipeline design karna.

- Kaise kaam karna hai:

  - app/services/llm_client.py setup karo using official SDK.

  - Base system prompt likho: "You are an expert enterprise cold sales assistant..."

- Kya knowledge chahiye aur kahan se milega:

  - Tumhara RAG Tax Assistant ka knowledge yahan direct copy hoga (System prompts & User message mapping).

Day 16: Structured Output Formatting for Personalization

- Kya kaam karna hai:

  - LLM se structured JSON output nikalwana jisme email subject aur email body alag structured hon.

- Kaise kaam karna hai:

  - OpenAI Structured Outputs feature (response_format={"type": "json_object"}) ya Pydantic mode use karo.

  - Prompt me Lead attributes pass karo: {first_name: "John", company: "TechCorp", role: "CTO"} aur use kaho ke custom hook line generate kare.

- Kya knowledge chahiye aur kahan se milega:

  - OpenAI API reference -> "Structured Outputs" section.

Day 17: Multi-Mailbox Rotation Algorithm

- Kya kaam karna hai:

  - The Business Killer Core Step: Single account block hone se bachane ke liye Round-Robin logic likhna.

- Kaise kaam karna hai:

  - Database query likho jo active mailboxes uthaye jinka sent_today_count < daily_limit ho.

  - Logic banao: Agar Last Email Mailbox A se gayi thi, to Next Email Mailbox B se trigger hogi.

- Kya knowledge chahiye aur kahan se milega:

  - Round-robin scheduling algorithms logic in python.

Day 18: Email Transactional Sending Service (SMTP/API Integration)

- Kya kaam karna hai:

  - Code ko actual custom email servers (SMTP) ya Resend API ke sath connect karna.

- Kaise kaam karna hai:

  - Python library aiosmtplib use karo (FastAPI async standard ke liye) ya simple Resend/Postmark SDK install karo.

  - Mailbox table ke credentials use karte huwe email actual destination address par fire karo.

- Kya knowledge chahiye aur kahan se milega:

  - Async SMTP in Python: Read github docs of aiosmtplib.

Day 19: Sequencing Logic Engine (State Management)

- Kya kaam karna hai:

  - Aisa scheduler engine framework tayar karna jo tracker records update kare (e.g., email sent to lead X -> now scheduled follow-up for 3 days later).

- Kaise kaam karna hai:

  - email_logs me state save karo sent. Timestamp capture karo sent_at.

  - Lead table me status emailed change karo.

Day 20: Email Tracking Mechanics (The Tracking Pixel)

- Kya kaam karna hai:

  - Business logic ke mutabiq pata lagana ke lead ne email open ki hai ya nahi.

- Kaise kaam karna hai:

  - Email HTML body ke bilkul niche aik invisible tracking image tag lagao: <img src="[https://yourdomain.com/api/v1/track/open/](https://yourdomain.com/api/v1/track/open/){log_id}" width="1" height="1" />.

  - FastAPI endpoint banao /api/v1/track/open/{log_id} jo aik tiny tracking pixel return kare aur background me DB record opened=True set kar de.

- Kya knowledge chahiye aur kahan se milega:

  - FastAPI FileResponse tutorial (How to return raw transparent 1x1 image bytes).

Day 21: Outreach Engine Local Sandbox Test

- Kya kaam karna hai:

  - Apne hi kuch dummy test domains/emails par 5-10 auto-generated personalized emails fired kar ke verify karna.

🧠 Week 4: Inbox Watcher & AI Reply Classifier (Days 22–27)

Day 22: IMAP/Gmail Protocol Connection & Inbox Polling

- Kya kaam karna hai:

  - Mailbox par aane wale unread incoming messages/replies ko programmatically fetch karna.

- Kaise kaam karna hai:

  - imapclient module use karo (Python standard imaplib bohot messy hai).

  - Secure IMAP server connect karo using SSL (imap_server from DB), login karo, aur UNSEEN messages search karo.

- Kya knowledge chahiye aur kahan se milega:

  - IMAPClient Python documentation quickstart guides.

Day 23: Email Thread Matching (The Technical Challenge)

- Kya kaam karna hai:

  - Crucial Step: Incoming reply ko pata lagana ke yeh hamari bheji gayi kis lead aur kis campaign ka hissa hai.

- Kaise kaam karna hai:

  - Incoming email ke headers read karo: In-Reply-To aur References.

  - Un headers ki value ko match karo hamare email_logs table ke Message-ID column se jo humne email bhejte waqt store kiya tha.

- Kya knowledge chahiye aur kahan se milega:

  - RFC 2822 email headers format definitions.

Day 24: Raw Email Body Parsing & Extraction

- Kya kaam karna hai:

  - Gande email thread data (puraani text history, signatures, HTML codes) me se sirf naya reply text content isolate karna.

- Kaise kaam karna hai:

  - Python email standard library ya BeautifulSoup use kar ke email ki text/plain body clean nikalna.

- Kya knowledge chahiye aur kahan se milega:

  - Python standard library email.message parsing guides.

Day 25: AI Reply Classification Agent

- Kya kaam karna hai:

  - LLM brain ke zariye incoming content ka actual context aur customer intent filter out karna.

- Kaise kaam karna hai:

  - OpenAI/Anthropic prompt design karo: "Classify this cold email reply text into exactly one category: 'INTERESTED', 'NOT_INTERESTED', 'OUT_OF_OFFICE', 'UNSUBSCRIBE'. Give reasoning."

  - Output parse kar ke Database me lead status replied set karo aur category update karo.

Day 26: Learning Celery & Redis (The Architecture Shift)

- Kya kaam karna hai:

  - Ab pure automated background architectures ke liye asynchronous message broker task management seekhna.

- Kaise kaam karna hai:

  - Celery core architecture patterns ko samjho. Task definitions (@celery.task) aur workers running commands seekho.

- Kya knowledge chahiye aur kahan se milega:

  - Celery Quickstart Guide with Redis: Celery official docs (docs.celeryq.dev).

Day 27: Migrating Code to Background Celery Tasks

- Kya kaam karna hai:

  - Jo kaam humne abhi tak script manually trigger kar ke kiya, use Background Worker Task me transfer karna.

- Kaise kaam karna hai:

  - app/tasks/ folder banao. tasks.py me def pull_leads_task() aur def send_scheduled_emails_task() likho.

  - Terminal se command chalao: celery -A app.tasks.worker worker --loglevel=info.

🚀 Week 5: Cron-Scheduling, Alerts, & Deployment (Days 28–30)

Day 28: Celery Beat Automation (The 24/7 Engine)

- Kya kaam karna hai:

  - Cron-like schedules configured karna taake system un-attended chale bina insani mudakhilat ke.

- Kaise kaam karna hai:

  - celery_config.py me schedule register karo:

    - pull_leads_task -> Har Monday subah 9 baje chale.

    - check_inbox_task -> Har 15 minute baad automatic inbox check kare.

- Kya knowledge chahiye aur kahan se milega:

  - Celery Beat Periodic Tasks documentation layout.

Day 29: Hot Lead Real-Time Alerts Integration

- Kya kaam karna hai:

  - Jab koi target lead INTERESTED ho, to phone par real-time message notifications pohnche.

- Kaise kaam karna hai:

  - Slack Webhook link generate karo ya Discord webhook hook lagao.

  - Classifier task ke andar logic dalo: If classification is INTERESTED -> HTTP post call to Slack Webhook URL with formatted text: "🔥 Hot Lead Alert! {name} from {company} is interested. Text: {reply_body}".

- Kya knowledge chahiye aur kahan se milega:

  - Slack Incoming Webhooks developer guide (Simple JSON payloads).

Day 30: Production Deployment & Docker Final Rollout

- Kya kaam karna hai:

  - Poore system ke packages lock karna, environment secrets protect karna, aur continuous background operations ensure karna.

- Kaise kaam karna hai:

  - uv pip compile or uv lock se dependency lock file update karo.

  - Production configuration variables check karo (Passwords command line me exposed na hon, .env file se secure access hon).

  - Server/VPS up kar ke simple single-command architecture verify karo: docker-compose up --build -d.

- Takeaway Checklist Checklist: Tumhara system ab 100% stable background pipelines par chal raha hai!

Peer Protocol: Yeh plan tayar hai. Koi frontend ka jhanjhat nahi, poora focus backend execution aur AI flow par hai. Agar tum kaho, to hum Day 1 aur Day 2 ka concrete structural blueprint setup syntax code file layouts design karein taake tum base line project initialize kar sako?